## Slide 1
Acme Corp SharePoint
Design and Planning
Feb 1, 2007
Acme Corporation
Prepared by Mindsharp, Inc.
Maple Grove, MN
Notes: 1
1
1
1
1
1
1
1
1
1
1
1
1
1
1
1
1
1
1
1
1
1
1
1
1
1
1
1
1
1
Standard Intro Slide

## Slide 2
Project Name: SharePoint Server
Company: Acme Corp
Project Owner: Noah Domore
Purpose of System/Project: Enable effective document collaboration via a Web-based solution. Must include versioning and recycle bin capabilities.
Project Overview
Notes: Overview, list key personnel for customer

## Slide 3: Functional Requirements
Provide centrally managed personal collaboration space
Provide 1GB of storage per user in a personal portal
Support 20k users – both My Site and Site Collections
Provide both self-service site management and IT controlled site creation.
Fully understand impact to the Wide Area Network
Integrate with current Directory and E-Mail services
Integrate with Microsoft Office 2003 and Microsoft Office 2007
Support multiple browsers and operating systems
Must plan for a Development and Test Architecture
Notes: Define the functional requirements, NOT technical. Functional requirements should be general, not specific. Functional requirements come from non IT management, when possible. Conversely, technical requirements should come from IT.

## Slide 4: SharePoint Technologies Overview
Notes: Because the answers on the Planning and Design requirements gathering document showed the customer didn’t clearly understand the logical architecture, these next 3 slides are included for education purposes.

## Slide 5: SharePoint Technologies Overview

## Slide 6: SharePoint Technologies Overview

## Slide 7: Benefits
Easy and secure collaboration
Versioning of documents
Meeting workspace integration with Outlook
Document and Records Management
Indexed and searchable
Workflow capabilities
Integration with current Active Directory
Low per user cost
Notes: We should always list benefits toward the beginning of every presentation. This has been proven a best practice. These are generic examples.

## Slide 8: Site and Site Collection Planning: New Sites
Site usage has yet to be determined
  Each Division will manage their own sites
  Tightly controlled versioning ability
  Integrated calendars and tasks
Service Approx. 20k users
  Each will have a My Site
Client base
  Macintosh, Windows, Linux, Sun, HPux
  Safari, IE 6 and 7, Netscape, Firefox

## Slide 9: Site and Site Collection Planning: Web Site Structure and Publishing
Managed Paths
  A managed path is used as a location to create site collections
  Can be an explicit inclusion
    The root of a Web application, i.e. http://www.portal.acme.org/
  Can be an implicit inclusion
    Multiple site collections in the path, i.e. http://www.portal.acme.org/sites/sitename
Notes: The Design and Planning document showed a weakness in the understanding of managed paths. When a weakness occurs, it should be covered in the initial design review. Otherwise, just put in the requirements.

## Slide 10: Site and Site Collection Planning: Web Site Structure and Publishing
Managed Paths on the Portal
  Will use the default /sites/ managed path for enterprise team site collections on the portal
  Will have a portal site collection in the root of the portal
  Tier 1 divisions will have their own managed paths
    http://portal.acme.org/shipping/sitename
    http://portal.acme.org/sales/sitename
  Enterprise functions will have managed path embedded site collections
    http://portal.acme.org/HR

## Slide 11: Site and Site Collection Planning: Web Site Structure and Publishing
Managed paths in the Collaboration Web application
  All sites will use /sites/ managed path
  A publishing template is applied in the / managed path with directions on how to create team sites
    Includes unused site deletion instructions
    Has basic end-user help and education links
    What else should it include?

## Slide 12: Site and Site Collection Planning: Web Site Structure and Publishing
Navigation
  Build a site directory in the portal root site collection
  Modify site definitions to include link to corporate intranet portal
  Automatic add/delete of sites on the collaborative Web application
Top Link Bars
  Top link bars should have targeted links based on TBD audiences

## Slide 13: Site and Site Collection Planning: Web Site Structure and Publishing
Workflows
  Mimic basic business processes with workflows
    Phase II target date
  Approval workflows for public-facing content
Official Files Archive
  Some legal and accounting docs should be sent to records archive

## Slide 14: Site and Site Collection Planning: Content Types and Features
Content Types
  Document libraries and folders should provide correlating templates
    HR Document library should contain templates for HR documents
Features
  Can we centrally manage content types with features?
  Can we centrally manage permission levels with features?

## Slide 15: Site and Site Collection Planning: Content Types and Features
Forms libraries
  Would like to migrate current paper forms to Infopath
  Can we approve uploads of images to conform to corporate policy?
Versioning
  Technical controls should be implemented to limit versioning

## Slide 16: Site and Site Collection Planning: Site Security
Permission Levels
  Permission levels (reader, contributor, auditing, etc.) should be consistent across site collections
  Permission levels naming convention should match current Active Directory guidelines
  Remove ‘Create subsite’ permission level from collaborative Web application
  Define permission levels required for all site collections. Define in site definition

## Slide 17: Site and Site Collection Planning: Site Security
Site Owners and Administrators
  Each division will be responsible for administrating their own site collections
  Defined in Active Directory for integrating with identity mangement
Active Directory Groups
  Use AD groups when possible
  Will this break any functionality?

## Slide 18: Site and Site Collection Planning: Site Security
Authentication
  Portal
    Integrated NTLM and Kerberos internally
    NTLM and Basic over SSL externally. ReadOnly on external Zone via Web App policies
    Force VPN access for remote writes or site administration
  Collaborative Web application
    Integrated NTLM and Kerberos internally
    NTLM and Basic over SSL externally
Authorization
  Site owners should also be data owners to conform with corporate policy
  Site administrator should request site owner permission to add users or groups

## Slide 19: Site and Site Collection Planning: Site Security
Access Mappings
  Will extend the portal to an external Web application using different authentication and utilize Zone to force read-only external access
  Forces VPN usage for write access and critical, NDA, corporate content
Help Desk
  Help desk should be able to add/remove accounts, except for administrators

## Slide 20: Site Security: Example Extranet Scenario

## Slide 21: Site and Site Collection Planning: Site Communication
Outgoing E-Mail
  Internal Server will use internal SMTP relay
  DMZ/Screened Subnet servers will use external SMTP server in DMZ
Incoming E-Mail
  Enable for sharepoint groups to enable user controlled distribution lists
  Disable incoming e-mail to document libraries in Phase I. Train users, define approvals, and enable these features in Phase II

## Slide 22: Site Creation and Maintenance : Site Creation
On the corporate portal, http://portal, site creation is administratively controlled
  Only sites approved by CIO will be created
On the TBD collaborative Web application, we will enable self-service site creation in the root site collection
  Modify unused site collection e-mail
  Confirm site usage after 6 months

## Slide 23: SharePoint Search: Search Team
Create working group to define content sources
  Need firewall rules to crawl enterprise-wide
  Decide what file shares to crawl
  Get data owner’s permission on content sources to crawl
Define excluded content – work with HR and Legal

## Slide 24: SharePoint Search: Crawling Content
Define all content sources
  File Shares
  Web Server
  SharePoint 2003 content
  FTP servers?
Crawl rules
  Content access account creation and audit
    Should NOT be domain admin!
  Crawler impact rules need to be defined

## Slide 25: SharePoint Search: Crawling Content
Define file types to crawl
  CAD files
  Office Docs
  PDFs
  Other?
Protocol handlers
  FTP, HTTP, HTTPS, File, Documentum
Ensure crawled content can be accessed by users – open firewall rules as required

## Slide 26: SharePoint Search: Crawling Content
Define iFilters required
  PDF
  Autocad
  Winzip
  Coldfusion
Crawl Schedules
  Needs to be outside of backup windows
  Slow crawls with impact rules if a slow time cannot be agreed upon

## Slide 27: SharePoint Search: Crawling Content
Define search e-mail account
  Probably should not be admin assistant
  Needs to be someone on the search team
Test and verify proxy server’s ability to crawl internal and external content
Index server will not crawl content directly
  Define firewall rules for crawling WFEs

## Slide 28: SharePoint Search: Server Topology
Use all WFEs as crawlers
  Verify ability to use proxy servers as needed
  Open firewall rules for access to content sources as needed for proxy exclusions
Use all WFEs as Query servers
  Do not use Index server as Query – best practice
  Provides fault tolerance should the Index server fail
Two Index servers
  Enterprise
  Legal and HR
  Requires two SSPs

## Slide 29: SharePoint Search: Security
Audit ACLs on File Shares

## Slide 30: SharePoint Search: End-user Experience
Managed properties
  Division
  Author
  Others?
Search Scopes
  Division
  Company
  Skills
Noise Words
  Company Name
Thesaurus
  Redirect old product #s with new product #s

## Slide 31: Shared Services: Design and Planning
Require two SSPs due to Enterprise and Legal/HR content indexes
  Use one index server
  Name index directories with SSP name
  Enterprise will be default
Legal/HR SSP will not use audiences
Enterprise will use audiences
  Global
  Active Directory
  SharePoint Groups via email enabled distribution lists

## Slide 32: Shared Services: Planning and Design
User Profiles Import (Enterprise SSP)
  Import from multiple Active Directory Forests
  Create custom import connections
  Enable people-picker from all AD forests
My Sites (Enterprise SSP)
  Three My Site Web applications
    East Coast
    West Coast
    Canada
  Managed by Enterprise SSP
  Limit subsites in My Sites Web application permission levels

## Slide 33: Business Intelligence and ECS: Development
Test Report Center
  Integrate with Excel Calc Services
  Integration with SQL 2005
Enable ECS only for Legal and HR

## Slide 34: Disaster Recovery Backup & Restore
Application functionality includes native 2 Stage Recycle Bin
  Users cannot permanently delete files
  File is permanently deleted after 60 days or defined file system limit
Database backup will be for DR only
Buy 2nd Storage frame for backup-to-disk
Assumptions
  10% delta for nightly incremental backups
  Disaster Recovery is only restore supported
    2 Stage Recycle Bins are used for deleted files
Full database restores can take several hours to days

## Slide 35: Physical and Logical Architecture: Phase I
3 Web Front-end servers
  Must support crawling and queries
  Must have disk space for indexes
  SSL Certificates loaded in IIS
Intra-farm is 1gigabit speeds
Dedicated Application Server
Use existing Load Balancers
Use new SQL Server installation
  New SAN
  Configure instance to support entire implementation long-term

## Slide 36: First Phase Architecture Drawing

## Slide 37: Physical and Logical Architecure: Phase II
Fully support collaborative team sites for enterprise
  Ready for full user deployment
SAN implementation
  Connect to existing fabric and new storage frame
3rd SQL Server Implementation
  2 Active SQL Servers will support 20,000 users
  1 Passive SQL Server node

## Slide 38: Second Phase Architecture Drawing

## Slide 39: Physical and Logical Architecure: Phase III
Migrate current Enterprise Portal to new farm and upgrade content DBs to 2007
  Negligible impact – current Portal site usage ~300GB storgae
  Can easily scale in new farm architecture
Use new SSP and rebuild all profiles, Indexes, content sources, etc.

## Slide 40: Third Phase Architecture Drawing

## Slide 41: WAN Impact
Bandwidth will vary greatly
Need info from customer

## Slide 42: Education & Training
Develop Custom Online Course for End Users
Train Administrators and Developers
  In house or Summit

## Slide 43: Project Status
Nov 15, 2007 – Project Begins
Dec 15, 2007 – Design and planning answers
Jan 15, 2008 – Initial Design Review
Mar 15, 2008 – Implementation Design Review

## Slide 44: Risks and Issues
Single Site Failure
WAN Impact
Explorer view generating excess traffic?

## Slide 45: Backup Slides